Computer Vision Project

Efhamni (4th Report)

Tuwaiq Academy – Building and Developing AI Models Bootcamp

Abdullah Alasqah Hisham Bin Seddeq Rayid Alshammari Ruwaa Surrati 9-18-2025

# Introduction

## Problem Statement

Communication isn’t always easy. Not everyone knows sign language, and even among those who do, different countries often use different versions. At the same time, not everyone can hear, and not everyone can comfortably read subtitles. This creates real barriers for people who rely on sign language in their daily lives.

## Our Solution

Efhamni addresses this gap by translating Arabic Sign Language gestures into Arabic subtitles and then converting those subtitles into speech. In short, it transforms signs into both text and sound, helping bridge communication between deaf and hearing communities.

### Dataset

We’re using the Saudi Sign Language Library, provided by the Saudi Association for Hearing Impairment. This gives us access to videos of words, letters, numbers, and phrases in Saudi Sign Language, forming the foundation for training our models.

# Project Workflow

## 1. Data Preparation & Preprocessing

- Hisham used AIOHTTP Python scraper to collect the videos (.mp4) of the speakers gesturing the Arabic Sign Language words, letters, numbers, and phrases.

- Abdullah converted the filenames of the videos from Arabic text to ID for OS compatibility.

- Everyone manually validated the dataset to make sure all videos are extracted correctly:

  - Abdullah – Letters

  - Hisham – Numbers

  - Rayid – Words

  - Ruwaa – Sentences

- Abdullah performed Exploratory Data Analysis (EDA) on video dataset quality and statistics (completed).

- Abdullah processed videos to extract keypoints/features (hands, hand positions, gesture movements) and assigned labels using MediaPipe (completed).

- Abdullah implemented direct keypoint augmentation expanding dataset 4x while preserving sign language directionality (completed).

## 2. Sign Recognition Model

- Ruwaa is currently training a CNN+LSTM model to recognize signs from sequences of frames.

- The model uses the augmented keypoints and labels to learn the structure of each sign.

- Ruwaa will do Model evaluation and performance optimization is ongoing.

- The output will be recognized words, which will later be ordered into sentences.

## 3. Text-to-Speech & Subtitle Generation

- Hisham used XTTS v2, a multilingual Text-to-Speech (TTS) model that supports Arabic(completed).

- Hisham implemented OpenAI API integration, (completed).

- Hisham Backend services completely refactored into decoupled microservices architecture (completed).

## 4. Dictionary & Reference Data

## Rayid is extracting dictionary data from PDF sources to CSV format for comprehensive sign language reference. The dictionary has two parts  (first part nearly completed).

## This will provide additional context and validation for sign recognition accuracy.

## 5. Deployment

- Hisham completed the system infrastructure: backend (FastAPI - 95% completed), frontend (Next.js), Docker files, and Docker Compose.

- Deployment setup ready - awaiting model completion for full system deployment.

| Problems We Faced | How We Overcame Them |
| --- | --- |
| No existing ready-to-use dataset | Collected videos by scraping the Saudi Sign Language Library |
| Mixed file formats (.gif, .png) that include irrelevant data like the headers and website logo | Filtered and kept only valid .mp4 files |
| Filenames contained Arabic text, which is incompatible with Windows OS | Renamed files to IDs only |
| Only one instance per sign | direct keypoint augmentation (4x expansion) |
| Unsequenced data (signs may form reversed sentences) | Integrated OpenAI API for sentence formation and context |
| Many errors during setup due to OS differences (Windows vs Mac) | Addressed each case individually |
| Model training requiring consistent data format | Developed robust keypoint extraction and augmentation pipeline |
| Dictionary PDF files are mostly composed of images rather than extractable text | Rayid is implementing OCR and image processing techniques to extract text data from image-based PDFs |